# Statement of Work: Snowflake Crime Data ETL Pipeline

Project Name: Snowflake Crime Data ETL Pipeline

Date: 20 July, 2026

### Introduction & Objectives

The objective of this project is to design and implement a scalable Python-based data ETL pipeline in Snowflake that transforms raw crime data into a clean, aggregated, and reporting-ready dataset suitable for use in BI analysis. Particular emphasis should be placed on data quality and validation throughout the pipeline.

### Scope of Work

The Project Manager is responsible for:

- Documentation - Statement of Work, READMe, Workflow Diagram, Presentation

- Project oversight + ensure logical workflow

- Set up & Manage GitHub repository

The Data Ingestion Engineer is responsible for:

- Data Ingestion

The Data Quality Engineer is responsible for:

- Data Cleaning & Validation

The Analytics & BI Engineer is responsible for:

- Data Transformation & Aggregation

- Export Final Dataset

- Data Dictionary

### Project Deliverables

- ETL Pipeline (Snowflake - Python Notebook)

- Reporting Dataset (CSV file)

- Workflow Diagram

- Data Dictionary

- READMe File

### Timeline & Milestones

| Milestone | Deliverable | Estimated Completion |
| --- | --- | --- |
| Setup & Planning | ETL Pipeline | 21 Jul, 2026 |
| Ingestion Layer | ETL Pipeline | 27 Jul, 2026 |
| Cleaning & Validation Layer | ETL Pipeline | 28 Jul, 2026 |
| Feature Engineering & Transformation Layer | ETL Pipeline | 28 Jul, 2026 |
| Aggregation for Reporting | ETL Pipeline | 29 Jul, 2026 |
| Export & Final Validation | ETL Pipeline / Reporting Dataset | 29 Jul, 2026 |
| Documentation & Deliverables | Workflow Diagram / Data Dictionary / READMe File | 30 Jul, 2026 |

### Datasets Used

- Crime Data:

  - Source: Data Downloads | data.police.uk

- Population Data:

  - Source: Population estimates for police force areas in England and Wales by single year of age and sex, mid-1991 to mid-2024 - Office for National Statistics

- Deprivation Data:

  - Source: English indices of deprivation 2025 - GOV.UK …Welsh Index of Multiple Deprivation (WIMD) 2025: index and domain ranks and groups, for Lower layer Super Output Areas (LSOA) | StatsWales

### Project Team

Project Manager: Teanna Ottey

Data Ingestion Engineer: Tom Hughes

Data Quality Engineer: Esther James

Analytics & BI Engineer: Noah Esguerra

### Signatures

Teanna Ottey | 20th July, 2026

Tom Hughes | 20th July, 2026

Esther James | 20th July, 2026

Noah Esguerra | 20th July, 2026